### Exercise 10: Project Plan for a Tetris AR App

#### 1. Project Planning & Gantt Chart

Siehe excel

#### 2. Cost Estimate and Price

Personnel:

- 2 Developers x 2 months (approx. 8 weeks) x €4,000/month = €16,000

- 1 Designer (Part-time) x 2 months (approx. 8 weeks) x €2,000/month = €4,000

Other Costs:

- Software Licenses (Unity Pro, etc.): €1,000

- Hardware (AR Glasses for testing): €1,000

- App Store Fee (Apple/Google): €100

Total Estimated Cost: €22,100

This is a simplified budget. Real costs could be higher due to marketing, server costs, etc.

Selling Price:

I would sell the software for a one-time price of €3.99.

Why:

- It's a fair price for a premium, niche game on a new platform like AR glasses.

- It avoids in-app purchases, which can annoy users in a classic game like Tetris.

- The price is low enough to attract many users but high enough to cover our development costs after a reasonable number of sales (approx. 12,000-15,000 sales, after app store cuts).

3. Staffing for Minimal Time to Market

To launch as fast as possible, I would:

- Hire Senior Specialists: Instead of junior developers, I would hire experienced developers who are specialists in Unity and AR development. They work faster and make fewer mistakes.

- Create Parallel Teams: Have one team focus only on the core game logic while a second team works on the AR integration and UI. This allows tasks to be done at the same time.

- Dedicated QA Tester: Hire a Quality Assurance (QA) tester from day one to continuously test the game as it's being built. This finds bugs early and saves time later.

- Strong Project Manager: A good project manager is essential to coordinate the larger, faster-moving team and make sure everyone is working efficiently without getting in each other's way.

#### 4. Software Development Process

I would use the Agile (Scrum) methodology.

Why:

Game development, especially for a new technology like AR, is unpredictable. The initial ideas for what is "fun" might change after testing.

- Flexibility: Scrum is designed to handle changes. We can adjust the plan every sprint (e.g., every 2 weeks).

- Fast Feedback: At the end of each sprint, we will have a working version of the game to test. This allows us to see what works and what doesn't very early in the project.

- Risk Reduction: Instead of building the entire game and then testing it, we build and test in small pieces. This reduces the risk of building a game that isn't fun to play.

5. Five Options for a Project Over Time and Budget

If the project is late and has spent too much money, we have five options to get it finished:

- Reduce Scope: This is usually the best option. We would release a Minimum Viable Product (MVP). For example, we could cut features like online leaderboards, different visual themes, or advanced game modes. We launch with just the core, classic Tetris experience and can add the other features later in an update.

- Increase the Budget: Ask the project stakeholders for more money. This could be used to pay the team for longer, pay for overtime, or hire another developer to speed up the remaining work.

- Extend the Deadline: Ask for more time to finish the project. This allows us to complete all the planned features without rushing, but it means the product will launch late.

- Reduce Quality: This is a dangerous option. We could spend less time on bug fixing and polishing the game. The project would be "finished" faster, but bad reviews from a buggy game could ruin the app's reputation.

- Cancel the Project: This is the last resort. If the project is too far over budget and the path to finishing it is too expensive or long, the most responsible decision might be to cancel it to prevent further losses.